*Project Planning Phase*

Let’s get this project on track!

Project Scope

- Implement a role-based Library Management System on ServiceNow

- Enable students to request books and librarians to manage inventory and approve requests

- Automate workflows and generate reports

Key Milestones

1. *Requirements Finalization*: Complete requirements gathering

2. *Design & Configuration*: Configure ServiceNow modules and workflows

3. *Development & Testing*: Develop and test the solution

4. *UAT & Deployment*: User acceptance testing and deployment

5. *Go-Live & Support*: Launch and provide support

Timeline

- *Sprint 1*: Requirements & Design (1 week)

- *Sprint 2*: Development & Testing (2 weeks)

- *Sprint 3*: UAT & Deployment (1 week)

- *Sprint 4*: Go-Live & Support (1 week)

Resources Needed

- ServiceNow developer/admin

- Librarian and student representatives for UAT

- Project manager for oversight

Risks & Mitigation

- *Risk*: Integration issues with existing systems

- *Mitigation*: Early involvement of integration experts